| Sl. No | Name of The project | Justification. | Estimated/ Rough Cost | Expenditure proposed in FY 23-24 | Expenditure in other FY | Expenditure till date 06/01/ 2023. | Progress |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Construction of Multi-Storied Office Complex at SLDC, Bhubaneswar. | The hon’ble Commission has given the approval for construction of this building | Rs. 36 Cr. | Rs. 20 Cr. | FY: 22-23 Rs. 3 Cr. FY: 24-25 Rs. 13 Cr. | Architect fees Rs.31Lakhs | Work tender award stage. |
| 2 | Construction of BCDD-II at Nayapalli. | In order to create space for GIS, Nayapalli, an existing office complex of erstwhile CESU was demolished. As such, a new Office Complex has to be constructed for them. | Rs. 10 Cr. | Rs. 7.87 Cr. | FY: 22-23 Rs. 2 Cr. FY:19-20 Rs. 0.13 Cr. | Architect fees Rs.13lakhs | Work Tender to be awarded shortly. |
| 3 | Construction of Multi storied (G+3) Office Complex at Bidyutpuri Colony, Berhampur. (Zone Office) | In order to accommodate the Zone Office and other nearby Circle and Division Offices, this building is being constructed. | Rs. 9.36 Cr. | Rs. 2.95 Cr. | FY: 20-21 Rs. 2.41 Cr. FY: 21-22 Rs. 1 Cr. FY: 22-23 Rs. 3 Cr. | Rs. 6.02 Cr. | Structure Completed. Final Finishing in progress. |
| 4 | Construction of DGM Office at Malkangiri | In order to accommodate the O&M and Construction Division Office and other nearby Sub-Division Offices, this building is proposed to be constructed. | Rs. 3.50 Cr. | Rs. 2.50 Cr. | FY: 24-25 Rs. 1 crore | Nil | In proposal approval stage. |
| 5 | Construction of IB above MS building Berhampur | In order to accommodate officials on special duty and touring high level officials. | Rs.1.0 Cr. | Rs.0.80Cr. | FY: 22-23 Rs. 0.2 Cr. | Nil | In proposal approval stage. |
| 6 | Construction of Multi storied (G+3) Office Complex at Burla. (Zone Office) | In order to Accommodate the Newly Created Zones in addition to the nearby Circle and Division Offices, this office is proposed in Sambalpur. | Rs. 7 Cr. (Rough Cost) | Rs. 2 Cr. | FY: 22-23 Rs.0.5 Cr. FY: 24-25 Rs. 4.5 Cr. | Nil | In proposal approval stage. |
| Sl. No | Name of The project | Justification. | Estimated/ Rough Cost | Expenditure proposed in FY 23-24 | Expenditure in other FY | Expenditure till date 06/01/ 2023. | Progress |
| 7 | Construction of Multi storied Staff quarter at Bhoinagar Bhubaneswar. | As per BOD approval, 224 old qtrs. are to be dismantled and 100 new modern quarters are to be constructed in Bhoinagar, Bhubaneswar to be executed on deposit work basis to M/s NBCC. | Rs. 69 Cr. (Rough Cost) | Rs. 10 Cr. | FY: 22-23 Rs. 5 Cr. FY: 24-25 Rs. 54 Cr. | Nil | MoU signed with M/S NBCC. Proposal approval stage. |
| 8 | Construction of New Building at Power Training Centre, Chandaka. | Based on the CEA Audit Visit, a comprehensive Development Plan for the development of Power Training Centre has been approved. This New construction shall facilitate that. | Rs. 20 Cr. (Rough Cost) | Rs. 10 Cr. | FY: 24-25 Rs. 10 Cr. | Nil | Proposal approval stage. |
| 9 | Improvement to EHT (O&M) Circle office of Burla, E&MR Division, SD Burla , ED office Burla & CWD, CWSD Burla. | Special repair. | Rs. 1.11 Cr. | Rs. 1.11 Cr. | Nil | Nil | To be tendered |
| TOTAL |  |  |  | Rs. 56.32 Cr. |  |  |  |